## Slide 1: Update Pasco Sanitary Landfill Site
Favor de comunicarse con Gregory Bohn
para obtener información en español al
tel. 509/454-4174 o por email
gregory.bohn@ecy.wa.gov
Presentation to Pasco City Council
July 14, 2014

## Slide 2
Site Location
Dietrich Road by intersections of Kahlotus Road and U.S. Highway 12

## Slide 3
Geographic Overview

## Slide 4
Update Topics
  Balefill Area Underground Fire
  Site-wide Cleanup Activities
  (2011 – Present)
  Final Cleanup Remedy Steps Ahead

## Slide 5
Balefill Area Underground Fire

## Slide 6
Balefill Area Underground Fire
  Identified Late November 2013
  Immediate actions by Ecology, PLPs, and
  local emergency management:
      Assess conditions in fire area
      Protect public from potential harm
      Initiate fire suppression planning
      Upgrade existing soil cover
      Modify nearby remediation activities
  Active community outreach: postcards,
  press releases, meet with local residents

## Slide 7
Balefill Area Underground Fire
What do We know?
How Large How Deep How Hot
Type of Waste Material Burning
Actions to Put Out the Fire

## Slide 8
Liquid Carbon Dioxide Injection
June 26 & 27, 2014

## Slide 9
Balefill Area Underground Fire
Next Steps
  Additional CO2 Injection Events
  Monitor Underground Temperatures
  Fully Extinguish the Fire [Options]
  Preventing Future Fires

## Slide 10
Site-wide Cleanup Actions
(2010 to present)
  Zone A – Drum Repository
    Improved Soil Vapor Extraction System
    (SVE) Installed in 2010/2011
    Enhanced Capture of Contaminants
    Planning Underway for New Vapor
    Treatment System

## Slide 11
Zone A
SVE System Upgrades

## Slide 12
SVE Upgrades

## Slide 13
Zone B Herbicide Waste Repository Area
  Drums disposed off-site in 2002
  Excavated localized soil contamination
  Constructed new multi-layer cover system
  Modified property boundary

## Slide 14
Zone B – RCRA C
Cover System (June 2013)
New Zone B Cover is about 1 acre in size

## Slide 15
MSW Landfill & Flare Unit Cleanup Actions
  Cover System, Gas Extraction Well Network and High Temperature Flare Unit
  Ongoing Recovery of Landfill Gas
  Flare Modifications to Enhance Performance
  Flare Treats Landfill Gas and Zone A SVE
  Vapors

## Slide 16
Gas Extraction Well
MSW Landfill Gas Control
System

## Slide 17
Flare Unit Treats Landfill Gas and Vapors from Zone A SVE
MSW Landfill and Flare Unit

## Slide 18
Improvements in
Groundwater Plume
Groundwater quality is improving, and the plume is shrinking in response to cleanup actions.
2014

## Slide 19
Remaining Steps Towards Cleanup
Focused Feasibility Study (in progress)
Draft Cleanup Action Plan (dCAP)
Public Review & Involvement
Ecology Selects Preferred Cleanup Option
Negotiate New Orders with PLPs
Design and Implement Final Remedy

## Slide 20
Project Contacts
WA Department of Ecology
Chuck Gruenenfelder, Cleanup Project Manager
4601 N. Monroe
Spokane, WA 99205-1295
509/329-3439
Charles.gruenenfelder@ecy.wa.gov

## Slide 21
Project Contacts
Pasco Landfill PLPs
Barbara Smith Harris & Smith Public Affairs
P.O. Box 1478
Mercer Island, WA 98040
206/343-0250
barbara@harrisandsmith.com

## Slide 22
Questions?
Thank You