PERIODIC REVIEW REPORT

FINAL

BPA TACOMA OCCIDENTAL SLUDGE

Facility Site ID#: 1262

Taylor Way & E West Road

Tacoma, WA 98421-3505

Southwest Region Office

TOXICS CLEANUP PROGRAM

March 2015

TABLE OF CONTENTS

1.0	INTRODUCTION	3

2.0	SUMMARY OF SITE CONDITIONS	4

2.1	Site History	4

2.2	Cleanup Levels	5

2.3	Site Investigations and Feasibility Study 	6

2.3.1       1984 Site Investigation…………..………………………………………………….6

2.3.2      1990 and 1991 Site Investigations…..……………………….……………………..6

2.3.3      Preliminary Evaluation of Remedial Alternatives………..….……………………..7

2.3.4      Final Remedial Investigation/Feasibility Study	7

2.3.5      Conformational Groundwater Monitoring…….…………………..………………..9

2.4      Restrictive Covenant……………………………………………………………..…….10

3.0	PERIODIC REVIEW	11

3.1	Effectiveness of completed cleanup actions	11

3.2	New scientific information for individual hazardous substances for mixtures present at the Site	11

3.3	New applicable state and federal laws for hazardous substances present at the Site	11

3.4	Current and projected Site use	12

3.5	Availability and practicability of higher preference technologies	12

3.6	Availability of improved analytical techniques to evaluate compliance with cleanup levels	12

4.0	CONCLUSIONS	13

4.1	Next Review	13

5.0	REFERENCES	14

6.0	APPENDICES	15

6.1	Vicinity Map	16

6.2	Site Plan	17

6.3	1984, 1990 and 1991 Site Investigations Sampling Locations	19

6.4	Landfill / Containment Facility Layout and Cap Cross-Section	23

6.5      Compliance Groundwater Monitoring: Monitoring Well Locations, cis-1,2 DCE and

Vinyl Chloride Concentrations Trend and November 2013 Sampling Results………..26

6.6      Quit Claim Deed and Environmental Covenant…………………………..…………...30

6.7      Photo Log…………………………………..………………….………………………40

- INTRODUCTION

This document is a review by the Washington State Department of Ecology (Ecology) of post-cleanup conditions and monitoring data to ensure that human health and the environment are being protected at the BPA Tacoma Occidental Sludge site (Site).  Cleanup at this Site was implemented under the Model Toxics Control Act (MTCA) regulations, Chapter 173-340 Washington Administrative Code (WAC).

Cleanup activities at this Site were completed under the Consent Decree Number 97 2 06046 5 dated March 3, 1997.  The cleanup actions resulted in concentrations of arsenic and lead in soil and cis-1,2-dichloroethene (DCE) and vinyl chloride (VC)  in groundwater that exceeds MTCA Method C and Method B cleanup levels respectively.  The MTCA Method C cleanup levels for soil are established under WAC 173-340-745(2).  The Method B cleanup levels were established under WAC 173-340-720(4).  WAC 173-340-420 (2) requires that Ecology conduct a periodic review of a site every five years under the following conditions:

- Whenever the department conducts a cleanup action.

- Whenever the department approves a cleanup action under an order, agreed order or consent decree.

- Or, as resources permit, whenever the department issues a no further action (NFA) opinion.

- And one of the following conditions exists:

  - Institutional controls or financial assurance are required as part of the cleanup.

  - Where the cleanup level is based on a practical quantitation limit.

  - Where, in the department’s judgment, modifications to the default equations or assumptions using site-specific information would significantly increase the concentration of hazardous substances remaining at the site after cleanup or the uncertainty in the ecological evaluation or the reliability of the cleanup action is such that additional review is necessary to assure long-term protection of human health and the environment.

When evaluating whether human health and the environment are being protected, the factors the department shall consider include [WAC 173-340-420(4)]:

- The effectiveness of ongoing or completed cleanup actions, including the effectiveness of engineered controls and institutional controls in limiting exposure to hazardous substances remaining at the Site.

- New scientific information for individual hazardous substances of mixtures present at the Site.

- New applicable state and federal laws for hazardous substances present at the Site.

- Current and projected Site use.

- Availability and practicability of higher preference technologies.

- The availability of improved analytical techniques to evaluate compliance with cleanup levels.

The department shall publish a notice of all periodic reviews in the Site Register and provide an opportunity for public comment.

# SUMMARY OF SITE CONDITIONS

## Site History

The BPA Tacoma Occidental Sludge Site is located at the corner of Taylor Way and East-West Road (current Highway 509) in the Tideflats area of Tacoma, Washington.  The Property consists of approximately 21–acres of the Bonneville Power Administration (BPA) Tacoma-Covington right-of-way adjacent to the BPA Tacoma Substation.  The Site includes a never-occupied City of Tacoma (City) right-of-way which runs through the property.  The property is undeveloped land which is zoned M-3 heavy industrial.  A Site vicinity map and a Site Plan are available as Appendix 6.1 and Appendix 6.2, respectively.

The BPA Tacoma Substation was constructed and first operated in 1942 and was expanded through 1968.  The area was used as a dairy farm before the BPA Substation was constructed.

In an effort to fill low lying areas of the property adjacent to the Substation, BPA allowed fill material to be placed on the Site in the late 1960’s and 1970’s.  During this time approximately 18,000 cubic yards of lime sludge from the Occidental Chemicals Corporation (OCC, then Hooker Chemical Company) manufacturing facility were placed on the Site.

It is believed that the lime sludge originated from settling ponds at the OCC.  These ponds were used to settle brine sludge generated from the manufacturing process and wastes from the manufacture of solvents.  The ponds were periodically drained and scraped and the sludge was disposed of off-site.  These sludge contained the inorganic salts of calcium (hydroxide and chloride) with fractional percentages of asbestos, chlorinated volatile organic compounds (VOCs), and lead.  The lime sludge was placed in a low-lying area along the southern edge of the BPA site extending almost the entire length of the site in an east-west direction.

In addition to the lime sludge placed on the Site, approximately 400 cubic yards of baghouse dust and a bead-like waste product called “shot” were disposed of on the Site.  This material was deposited near the southeastern edge of the Site and contained high concentrations of arsenic, and lead as well as other metals.  The majority of this waste was not mixed with the nearby lime waste.

Surface water occurs on-site as a result of direct precipitation.  A swale extending the length of the Site from east to west is the predominant drainage feature on-site.  The swale discharges via  a culvert under the East-West Road (Highway 509) to the Fife ditch.  It is unlikely that a large quantity of water actually leaves the Site via this swale since it is clogged with vegetation and debris.

The shallow geology at the Site consists of four units: Upper sand, Upper Silt, Lower Sand and Lower Silt.  The Upper Sand consists of fill derived primarily from dredged material that was placed on top of the native tidal flats.  This unit varies in thickness from 1 to 5 feet on the Site.  The Upper silt unit is approximately 10 feet thick in the Site and represents the native tidal flat material and acts as an aquitard limiting the water movement from the Upper Sand to the lower sand.  The thickness of the lower sand unit ranges from 5 to 13 feet with silty sand to a cleaner medium fine-to-medium sand.  The lower sand unit consists of gray silt with trace of organic matter.  The thickness and continuity of this unit on-Site are unknown.

The groundwater occurs at or near the ground surface during the wet season and 6 to 8 feet below ground surface (bgs) during the dry season.  Thus groundwater is only seasonally present in the upper sand.  When it is present, it flows primarily laterally to the swale that drains to the east toward Fife ditch.  In the lower sand, the groundwater generally flows to the east toward the Fife Ditch.

## Cleanup Levels

The Site is zoned as M-3 for heavy industrial use in the Tideflats area of Tacoma.  MTCA Method C and Method B cleanup levels were determined to be appropriate for soil and groundwater respectively at this Site.  The soil and groundwater cleanup levels are presented in Table 1 and Table 2 below.

Table 1:  Soil Cleanup Levels

| CONTAMINANT | CLEANUP LEVEL (milligrams/Kilogram) |
| --- | --- |
| Tetrachloroethene | 0.5 |
| Trichloroethene | 0.5 |
| Dichloromethane | 0.5 |
| Hexachlorobenzene | 0.00005 |
| Hexachlorobutadiene | 0.06 |
| Cis-1,2-dichloroethene | 7 |
| Vinyl Chloride | 0.002 |
| Arsenic | 188 |
| Lead | 1000 |

Table 2:  Groundwater Cleanup Levels

| CONTAMINANT | CLEANUP LEVEL (micrograms/Liter) |
| --- | --- |
| Tetrachloroethene | 5 |
| Trichloroethene | 5 |
| Dichloromethane | 5 |
| Cis-1,2-dichloroethene | 70 |
| Vinyl Chloride | 0.02 |
| Arsenic | 0.05 |
| Lead | 5 |

## Site Investigations and Feasibility Study

### 1984 Site Investigation

In 1984, five soil samples were collected from the identified sludge disposal area at the west end of the Site.  These samples were collected from depths of 8 to 12 inches below the ground surface.  These samples were analyzed for chloroform, trichloroethylene (TCE), and tetrachloroethylene (PCE), compounds known to be present in OxyChem lime sludge.  The analyses of these soil samples did not indicate the presence of the above chemicals, at a detection limit of 0.40 mg/Kg.  It was, therefore, concluded that the analyses did not confirm the report of past disposal of OxyChem like sludge at the Site and no further work was deemed necessary at that time.  The soil sampling locations and results are presented in Appendix 6.3.

### 1990 and 1991 Site Investigation

As a result of the detection of compounds associated with the OxyChem lime sludge in groundwater and a soil sample(s) collected at the adjacent Port-of-Tacoma East-West Road property, the OCC conducted additional investigations on the BPA Property in October 1990 and early 1991 to:

- To further characterize the materials at the Site;

- To determine whether OxyChem lime sludge was disposed of at the Site; and

- If such sludge was disposed of at the Site, to determine what additional actions are required, if any.

As a part of above investigations, a total of 31 test pits were excavated and eight boreholes were installed to delineate the limits of sludge waste/top fill and also to collect soil and/or sludge samples.   Four shallow and two deep groundwater monitoring wells (MWs) were also installed for the groundwater investigation.  Also surface water samples were collected.  Some of the initial test pit and MWs, and surface water sampling locations are included in Appendix 6.3.

The vertical and horizontal delineation of the top fill/waste limits was accomplished by the excavation of 31 test pits and drilling of eight boreholes.  The test pits and the boreholes logs showed that the top fill materials encountered included gray waste material (sludge), log yard wastes (logs, wood fragments, bark), and fill soils, mainly sand.  The thickness of the fill material was ranged from 0.5 to 6 feet.

During this investigation, six sludge, six groundwater, and two surface water samples were collected for the analysis of Site Specific Parameters (SSP: pH, PCE, TCE, vinyl chloride (VC), chloroform, hexachlorobutadiene, and hexachlorobenzene), and/or cis- and trans-1,2-dichloroethene (cis-and trans-DCE).

In February 1991, the Port of Tacoma (Port) conducted a site investigation along the East-West boundary located between East-West Road and the southern end eastern edges of the BPA site.

This investigation included the installation of five downgradient groundwater monitoring wells and the excavation of four test pits.  Results of groundwater samples showed significant concentrations of volatile organic compounds (VOCs) attributable to the BPA Site.

In October 1991, the Port also conducted an investigation on the Taylor Way property that is located cross-gradient to the BPA Tacoma Sludge Site at the intersection of Taylor Way and East-West Road in Tacoma.  The investigation included installation and sampling of monitoring wells and examination of test pits.  Results of groundwater samples showed no impacts.

In 1992, the Department of Ecology sampled the baghouse dust/shot material on the eastern edge of the Site.  Samples contained concentrations of arsenic and lead up to 7,410 milligrams per kilogram (mg/Kg) and 16,000 mg/Kg, respectively.  A sample collected from sediments in the drainage swale adjacent to the baghouse dust/shot material contained 2,500 mg/Kg of arsenic.

### Preliminary Evaluation of Remedial Alternatives

In 1993, the OCC hired Conestoga-Rovers & Associates (CRA) for conducting a preliminary evaluation of remedial alternatives to determine the types of cleanup options available for the site.  The study estimated the total volume of sludge at the Site to be 18,000 cubic yards, with 14,200 cubic yards of that amount to be covered with other fill (buried) and the remaining 3,800 cubic yards exposed.  The report described the characteristics of the exposed and buried portions of the sludge.  The exposed sludge contained tetrachloroethylene (PCE) near the detection limit of 0.01 mg/Kg; no VOCs at a detection limit of 0.01 mg/Kg; a pH of 9 to 12; and 2 to 15 percent asbestos.  The buried sludge contained detectable levels of numerous chlorinated solvent VOCs and a pH of 12.

### Final Remedial Investigation / Feasibility Study and Remedial Action

From 1994 – 1996, BPA and OCC contracted with CH2M Hill to complete additional investigations and compile all the existing information for the Site into a Remedial Investigation/Feasibility Study (RI/FS).  The Site investigations conducted under this study included additional lime sludge, shot and soil sampling in five test pits from across the sludge fill area and two trenches in the area of buried sludge at the eastern end of the Site.  Investigation also included additional sampling of drainage sediments and the installation and sampling of three down-gradient monitoring wells along the southern and eastern edges of the Site.

The maximum concentrations of VOCs and metals detected during all of the above investigations in different media associated with the BPA Site are presented in Table 3 below.

Table 3:  Maximum Concentrations of VOCs and Metals

| CONTAMINANT | SLUDGE (mg/Kg) (buried) | SLUDGE (mg/Kg) (exposed) | SURFACE WATER (µg/L) | GROUNDWATER (µg/L) |
| --- | --- | --- | --- | --- |
| Vinyl Chloride | 0.015 | ND | ND | 190 |
| Trichloroethylene | 7.1 | ND | ND | 58 |
| Tetrachloroethylene | 57 | 0.029 | 11 | ND |
| Hexachlorobutadiene | 8.8 | ND | ND | ND |
| Methylene Chloride | 0.22 | ND | ND | ND |
| Hexachlorobenzene | 1.6 | ND | ND | ND |
| Cis-1,2-dichloroethene | 0.6 | ND | ND | 1800 |
| (ND = not detected) |  |  |  |  |
| CONTAMINANT | DRAINAGE SEDIMENT mg/Kg | DUST/SHOT mg/Kg | SLUDGE mg/Kg | GROUNDWATER (µg/L) |
| Arsenic | 2,550 | 10,300 | 20.6 | 16.3 |
| Lead | 184 | 16,000 | 484 | 5.5 |

The feasibility study (FS) portion of the document examined the technologies potentially available for remediation of the Site. Applicable technologies were formulated into the following three remedial alternatives:

Alternative 1:  Consolidation and capping/off-site disposal / Natural attenuation

Alternative 2:  Consolidation and capping / Natural attenuation

Alternative 3:  Complete Removal and off-site disposal Natural attenuation.

After a detailed evaluation, Alternative 2 was selected as the appropriate remedy for the Site.  The Site remedy consisted of:

- Excavation of impacted fill materials, Sludges, baghouse dust/shot and drainage sediments from across the Site.

- Placement of the excavated materials in an on-Site engineered landfill (containment facility).

- Regularly scheduled inspection and maintenance of the on-Site landfill and associated perimeter drainage swales, Site security features and long-term groundwater monitoring.

In March 1997, OCC and BPA entered into a Consent Decree Number 97 2 06046 5 with the Washington State Department of Ecology (Ecology) to implement the selected remedy.  The remedy was implemented during April 1997 through July 1998 and the remedial action was considered complete on August 24, 1998.  The location of on-Site engineered landfill and a cross-section of the cap are presented in Appendix 6.4.

### Conformational Groundwater Monitoring

The compliance groundwater monitoring (CGWM) started in September 1998 at the completion of the remedial action (RA).  A total of twenty two (22) groundwater monitoring events have been conducted between September 1998 and January 2014.  The CGWM was conducted on a semiannual basis until September 2003.  In November 2003 Ecology approved a reduction in monitoring points (from 7 to 2) and monitoring frequency from semiannual to annual.  Ecology also approved modifications to the analyte list for compliance monitoring in March 1999 and November 2003.  Currently the CGWM include the hydraulic (water level measurements) and water quality monitoring.  Site-wide hydraulic monitoring is performed in 7 wells and water quality monitoring in two down-gradient wells.  The water quality water samples are analyzed for PCE, TCE, DCE, VC and methylene chloride.

The results of the last five years of groundwater monitoring data shows that cis 1,2-DCE and VC concentrations exceeded their cleanup levels in monitoring well 1-20 and/or 7-26.  Results of the latest monitoring conducted in November 2013 show the exceedence of cis 1,2-DCE and VC concentrations in well 7-26.  The fluctuations in concentrations of cis 1,2-DCE and small increase of VC at well 1-20 do not at time suggest a systematic increase in concentrations has been observed.  Nonetheless, the comparison of compliance monitoring analytical data to the cleanup standards shows overall decreasing trends over the entire monitoring period of 16 years.  The monitoring well locations, groundwater flow direction, concentration trends and the latest results are included in Appendix 6.5.

## Restrictive Covenant

The required RC (now referred to as an environmental covenant) was recorded as a part of the Quit Claim Deed for the Site on 1-19-2001 and the implementation of the Remedial Action (RA) was considered completed on August 24, 1998.  The Covenant was required because the RA resulted in residual concentrations of arsenic and lead concentrations exceeding MTCA Method A and C cleanup levels in soils at the Site.  The Environmental Covenant (EC) imposes the following limitations:

Section 1:   The Site may be used only for Industrial uses as defined in and allowed under the City of Tacoma’s Zoning Regulations codified in the Tacoma City Codes as of the date of this EC.

Section 2:   Any activity on the Site is prohibited that may interfere with or reduce the effectiveness of the Cleanup Action, operation and maintenance, monitoring, or other activity required by the Decree.  Any activity on the Site that may result in the release of hazardous substance that was contained as a part of the Cleanup Action is prohibited.

Section 3:   The owner of the Site must give written notice to the Department of Ecology (Ecology), or to a successor agency, of the Owner’s intent to convey any interest in the Site.  No conveyance of title, easement, lease, or other interest in the Site shall be consummated by the Owner without adequate and complete provision for the continued operation, maintenance and monitoring of the Cleanup Action.

Section 4:   The Owner must notify and obtain approval from Ecology, or to a successor agency, prior to any use of the Site that may be inconsistent with the terms of this EC. Ecology, or its successor agency, may approve such a use only after public notice and comments.

Section 5:  The Owner shall allow authorized representatives of Ecology, or of a successor agency, the right to enter the Site at reasonable times for the purpose of evaluating compliance with the Cleanup Action Plan and the Order, to take samples, to inspect Cleanup Actions conducted at the Site, and inspect records that are related to the Cleanup Action.

Section 6:   The Owner of the Site and owner’s assigns and successors in interest reserves the right under WAC 173-340-430 and WAC 173-340-440 to record an instrument which provides that this EC shall no longer limit use of the Site or be of any further force or effect.  However, such an instrument may be recorded only with the consent of Ecology, or of the successor agency.  Ecology or a successor agency may consent to the recording of such an instrument only after public notice and comment.

The EC is available in Appendix 6.6.

# PERIODIC REVIEW

## Effectiveness of completed cleanup actions

Based upon the Site visit conducted on May 5, 2014, landfill cap at the Site continues to eliminate direct exposure pathways (ingestion, contact) to contaminated sludge, sediment, asbestos contained in sludge, and metals contaminated soils.  The integrity of the landfill has been maintained and cap is in satisfactory condition and no repair, maintenance or contingency actions are required at this time.  A photo log is available in Appendix 6.9.

A total of approximately 18,000 cubic yards of contaminated soils, sludge were excavated as part of the remedial action and these materials were consolidated within an on-Site engineered landfill (containment facility).  The landfill was capped with a composite cap (Resource Conservation Recovery Act cap) and the contaminated material contained beneath the cap which continues to eliminate the direct contact exposure pathway to the humans.  Site personnel regularly perform well-head maintenance, vegetation control in the cap surface, fence maintenance and Site security control.  Though the concentrations of cis-1,2-DCE and VC slightly exceed their cleanup levels, comparison of compliance monitoring analytical data to the cleanup standards shows overall decreasing trends over the entire monitoring period of 16 years indicating that the contaminated materials within the landfill do not pose a threat to groundwater.

An EC was recorded for the Site and remains active.  This EC prohibits activities that will result in the release of contaminants contained as part of the cleanup without Ecology’s approval and prohibits any use of the property that is inconsistent with the Covenant or that will allow the release of contaminants remaining in the contaminated materials at the Site to the environment.  The Covenant also restricts the Site for Industrial uses only, requires fencing to restrict public access to the Site, regular operation and maintenance of the landfill, landfill cap and groundwater monitoring.  The EC serves to assure the long term property use and integrity of the landfill cap.

## New scientific information for individual hazardous substances for mixtures present at the Site

There is no new relevant scientific information for hazardous substances remaining at the Site.

## New applicable state and federal laws for hazardous substances present at the Site

MTCA Method A cleanup levels for contaminants of concern at the Site have not changed since the NFA determination was issued on March 18, 2009.

## Current and projected Site use

The Site is currently occupied by commercial building, State Highway 19 and Irondale Road easement areas. This use is not likely to have a negative impact on the risk posed by hazardous substances contained at the Site.  There are no changes projected in the Site use.

## Availability and practicability of higher preference technologies

The remedy implemented included excavation and disposal of majority of contaminated soils and containment of remaining soils/hazardous substances.  The implemented remedy continues to be protective of human health and the environment.  While higher preference cleanup technologies may be available, they are still not practicable at this Site.

## Availability of improved analytical techniques to evaluate compliance with cleanup levels

The analytical methods used at the time of the remedial actions were capable of detection below Site cleanup levels.  The presence of improved analytical techniques would not affect decisions or recommendations made for the Site.

# CONCLUSIONS

- The cleanup actions completed at the Site appears to be protective of human health and the environment.

- Soil cleanup levels have not been met at the Site; however, under WAC 173-340-740(6) (d), the cleanup action could comply with cleanup standards if the long-term integrity of the containment system was ensured and the requirements for containment technologies in WAC 173-340-360(8) have been met.

- The results of confirmation groundwater monitoring showed slight exceedence of cis-1,2 DCE and VC concentrations; however, comparison of compliance monitoring results to the cleanup standards showed overall decreasing trends over the entire monitoring period of 16 years indicating that the contaminated materials contained within the landfill are not impacting the groundwater and may not pose a threat to groundwater.

- The EC for the property is in place and will be effective in protecting public health from exposure to hazardous substances and protecting the integrity of the cleanup action.

Based on this review, Ecology has determined that the remedial actions conducted at the Site continue to be protective of human health and the environment.  The requirements of the EC are being satisfactorily followed and no additional remedial actions are required at this time.  It is the property owner’s responsibility to continue to inspect the Site to assure that the integrity of the surface cover is maintained.

## Next Review

The next review for the Site will be scheduled five years from the date of this periodic review.  In the event that additional cleanup actions or institutional controls are required, the next periodic review will be scheduled five years from the completion of those activities.

# REFERENCES

CH2M Hill, 1993.   Off-site Migration Pathway Assessment, BPA Tacoma Substation.  Prepared for Bonneville Power Administration.

CH2M Hill, 1996.   BPA/Oxychem Site,  Remedial Investigation and Feasibility Study Report.  Prepared for Bonneville Power Administration and Occidental Chemical Corporation.

Conestoga-Rovers and Associates (CRA), 1991.  Site Investigation, Bonneville Power Authority Property, Taylor Way, Tacoma, Washington.  Prepared for Occidental Chemical Corporation.

Conestoga-Rovers and Associates (CRA), 1993.  Preliminary Evaluation of Remedial Alternatives.  Bonneville Power Administration Property, Taylor Way, Tacoma, Washington.  Prepared for Occidental Chemical Corporation.

Hart Crowser, 1991a.  Final Investigation Report, East-West Road Property, Tacoma, Washington.  Prepared for the Port of Tacoma.

Hart Crowser, 1991b.  Final Investigation Report, Taylor Way Property, Tacoma, Washington.  Prepared for the Port of Tacoma.

Occidental Chemical Corporation, 1984.  Tacoma Off-Plant Disposal Site Investigation, Bonneville Power Administration.

Department of Ecology, Site Visit, May 5, 2014.

# APPENDICES

## Vicinity Map

## 6.2   Site Plan

## 6.3    1984, 1990 and 1991 Site Investigations Sampling Locations

## Landfill / Containment Facility Layout and Cap Cross-Section

## Compliance Groundwater Monitoring:  Monitoring Well Locations, cis-1,2 DCE and Vinyl Chloride Concentrations Trend and November 2013 Sampling Results

## Quit Claim Deed and Environmental Covenant

Restrictive Covenant

## Photo Log