STATE OF WASHINGTON

DEPARTMENT OF ECOLOGY

| In the Matter of Remedial Action by: Grant County and The City of Ephrata | AMENDMENT TO AGREED ORDER No. DE 3810 |
| --- | --- |

TO:

Grant County

PO Box 37

Ephrata, WA 98823

City of Ephrata

11 Alder Street SW

Ephrata, WA 98823

# INTRODUCTION

Agreed Order No. DE 3810 (Order) entered into by the State of Washington, Department of Ecology (Ecology), Grant County (County) and the City of Ephrata (City) on [DATE Ecology signed], requires that the Potentially Liable Parties (PLPs) perform a remedial investigation/feasibility study and perform an interim action.  By this Amendment to Agreed Order No. DE 3810 (Amendment), Ecology requires an interim action be conducted at the Site.  Ecology believes the actions required by this Amendment are in the public interest.

This Amendment does not attempt to recite all of the provisions of the Order.  Provisions of the Order not specifically changed in this Amendment remain in full force and effect.

# JURISDICTION

This Amendment is issued pursuant to the authority of RCW 70.105D.050(1).

# AMENDMENTS

## Ecology Determinations, Section VI. of the Order is Amended:

The Order, Section VI. (Ecology Determinations) is hereby amended to add the following:

10.	Based on all information known to Ecology, Ecology has determined that the interim action required herein is necessary to reduce a threat to human health or the environment by substantially reducing one or more pathways for exposure, to correct a problem that may become substantially worse or cost substantially more to address if remedial action is delayed, and to help provide for completion of an RI/FS or design of a cleanup action.  WAC 173-340-430(1).  Performing the interim action will result in a partial cleanup of the Site, and is consistent with WAC 173-340-430.

Work to be Performed, Section VII. of the Order is Amended:

The Order, Section VII. (Work to be Performed), is hereby amended to add the following requirement:

C.	Soil Removal Interim Action

1.	Location of interim action.  The location of the interim action work is illustrated in Exhibit A.

2.	Interim Action.  The interim remedial action will include removal of contaminated soils in the northwest part of the landfill and disposal of the soils in the landfill.  The work plan for the interim action authorized herein is set forth in Exhibit B.  This attachment is an integral and enforceable part of this Amendment.

3.	Schedule.  The interim actions discussed in Exhibit B will be completed and a completion report will be submitted by July 31, 2013.

Effective date:  _________________________________

GRANT COUNTY  		STATE OF WASHINGTON

DEPARTMENT OF ECOLOGY

Commissioner		A. Wayne Krafft

Section Manager

Solid Waste and Financial Assistance Program

Eastern Regional Office

(509) 329-3438

____________________________________

Commissioner

___________________________________

Commissioner

CITY OF EPHRATA

Mayor

City Administrator